Campus Placement Predictor

Transparent ML  |  Product Requirements Document

| Field | Value |
| --- | --- |
| Document | PRD v0.1 (Draft) |
| Author | Zi |
| Date | 19 September 2026 |
| Status | Draft for review |
| Project type | Machine learning application: tabular classification with explainability |
| Related source | "What Companies Check in Campus Placement" write-up (criteria list) |

How to use this document. Items marked [TBD] depend on your college's data and policies. Numeric targets are proposed and should be re-baselined after the first modelling phase (see Section 17).

Contents

| 1. Executive Summary 2. Background and Problem Statement 3. Goals, Non-Goals, and Success Metrics 4. Users and Personas 5. Scope, Assumptions, Constraints, Dependencies 6. User Stories and Key Flows 7. Functional Requirements 8. Data Requirements 9. Machine Learning Requirements 10. Transparency and Responsible AI Requirements 11. System Architecture and API 12. User Experience Requirements | 13. Non-Functional Requirements 14. MLOps and Monitoring 15. Testing and Validation Plan 16. Risks and Mitigations 17. Milestones and Timeline (proposed, ~8 weeks) 18. Deliverables 19. Open Questions Appendix A — Feature Dictionary Appendix B — Sample API Exchange Appendix C — Model Card Template Appendix D — Glossary Appendix E — Traceability from the Placement-Criteria Document |
| --- | --- |

# 1. Executive Summary

The Campus Placement Predictor estimates the likelihood that a student is placed in campus recruitment drives, using measurable academic and readiness indicators, and explains every estimate in plain language.

Transparency is a first-class requirement, not an add-on. The product must deliver:

- an interpretable model chosen over a marginally more accurate black box,

- a per-student breakdown of which factors raised or lowered the estimate,

- calibrated probabilities shown with an uncertainty band,

- actionable "what-if" guidance limited to factors a student can change,

- a published model card and data sheet, and

- a fairness audit with documented results.

The tool is advisory and for the student's own preparation. It must never be used to shortlist, rank, or reject candidates.

# 2. Background and Problem Statement

## 2.1 Background

Companies assess campus candidates on academics, aptitude, technical knowledge, coding and problem-solving, communication, resume, projects, internships, confidence and attitude, learning ability, teamwork, and HR suitability. Freshers are not expected to know everything; basics, honesty, and willingness to learn matter.

Students usually receive generic advice ("practise coding, improve communication") without knowing which factors matter most for their profile.

## 2.2 Problems to solve

| ID | Problem |
| --- | --- |
| P1 | Students cannot tell where they stand relative to past placement outcomes. |
| P2 | Advice is generic and does not prioritise the few changes with the biggest impact. |
| P3 | Opaque predictors erode trust, can discourage students, and can be misused by third parties. |
| P4 | Several criteria (confidence, attitude, learning ability, HR suitability) cannot be measured from records, and most tools hide that gap. |

## 2.3 Opportunity

A small, honest, explainable model trained on the institution's own historical placement data can guide preparation while being explicit about what it cannot see.

# 3. Goals, Non-Goals, and Success Metrics

## 3.1 Goals

| ID | Goal |
| --- | --- |
| G1 | Provide a calibrated placement-likelihood estimate from measurable student data. |
| G2 | Explain each estimate: top positive and negative factors in plain language. |
| G3 | Offer realistic, actionable what-if scenarios for changeable factors only. |
| G4 | Be openly documented: model card, data sheet, known limitations, and version shown on every result. |
| G5 | Audit and report fairness across relevant student groups, and exclude protected attributes from inputs. |

## 3.2 Non-Goals

- Predicting salary, company, or role.

- Ranking or shortlisting students for recruiters.

- Automated decisions about any student's eligibility or opportunities.

- Resume parsing or NLP on free-text documents (future work).

- Measuring confidence, attitude, or HR suitability directly.

## 3.3 Success Metrics (proposed targets)

| Category | Metric | Target | How measured |
| --- | --- | --- | --- |
| Model | ROC-AUC (repeated stratified CV mean) | ≥ 0.75 | Cross-validation report |
| Model | Recall on the "not placed" class at chosen threshold | ≥ 0.70 | Held-out evaluation |
| Calibration | Expected Calibration Error (ECE) | ≤ 0.08 | Reliability analysis |
| Calibration | Brier score | Better than a prevalence-only baseline | Held-out evaluation |
| Fairness | Absolute gap in TPR and FPR between groups | ≤ 0.10, or documented with mitigation | Fairness audit |
| Explainability | Additive consistency (baseline + contributions = model output) | Exact for linear model; within 1e-6 for tree/SHAP | Automated test |
| Performance | API p95 latency | ≤ 500 ms | Load test |
| Usability | Test users who correctly identify their top factor and what a what-if means | ≥ 80% (n ≥ 10) | Usability test |
| Trust | Average rating of "I understand why I got this result" | ≥ 4 / 5 | In-app survey |

# 4. Users and Personas

| Persona | Description | Needs | Access |
| --- | --- | --- | --- |
| Student (primary) | Pre-final or final-year B.Tech student preparing for campus drives | Understand standing, know what to improve first, avoid misleading certainty | Own profile and own results only |
| Placement Coordinator / Mentor (secondary) | Faculty or officer guiding cohorts | Cohort-level patterns (e.g., which factors matter most this year) | Aggregated, anonymised insights only; no per-student ranking |
| ML Maintainer / Admin | Developer responsible for the model and data | Model registry, metrics, drift alerts, retraining | Full technical access with audit logging |

# 5. Scope, Assumptions, Constraints, Dependencies

## 5.1 In scope

- Data ingestion, cleaning, and validation for historical placement records.

- Model training, calibration, explanation, and fairness audit.

- Prediction and explanation API.

- Student-facing web interface (input, result, factor breakdown, what-if, insights, model card).

- Coordinator aggregate dashboard and admin model view.

- Monitoring and an annual retraining process.

## 5.2 Out of scope

- Integration with recruiter systems or applicant tracking.

- Real-time job matching.

- Mobile native apps (responsive web only).

## 5.3 Assumptions

| ID | Assumption |
| --- | --- |
| A1 | Historical placement records for one or more batches can be obtained, anonymised, with institutional permission [TBD]. |
| A2 | A "placed" label can be defined consistently per batch (see Section 8.2). |
| A3 | Students voluntarily enter or confirm their profile data. |
| A4 | The dataset is small (hundreds, not millions, of rows), so simple models are preferred. |

## 5.4 Constraints

- Small data limits achievable accuracy and makes estimates noisy; uncertainty must be shown.

- Some sensitive attributes may exist in source data but must not be model inputs.

- Results must be understandable to non-technical students.

## 5.5 Dependencies

- Access to anonymised historical data and a defined process for consent and approval.

- Hosting for the model service and web UI [TBD].

- Optional: mock aptitude, coding, and communication scores from college training programmes.

# 6. User Stories and Key Flows

| ID | As a… | I want to… | So that… | Acceptance criteria |
| --- | --- | --- | --- | --- |
| US-01 | Student | enter my academic and readiness details | I get a likelihood estimate | Form validates ranges; result shown within 2 s of submit |
| US-02 | Student | see which factors help or hurt my estimate | I know where I stand | Top 3 positive and top 3 negative factors, with plain-language text |
| US-03 | Student | try "what if" changes to factors I can control | I can prioritise effort | Only actionable factors adjustable; new estimate and band shown; correlation disclaimer visible |
| US-04 | Student | see how certain the estimate is | I don't over-trust it | Probability band and a category label shown; never "you will be placed" |
| US-05 | Student | read how the model works and its limits | I can trust or question it | Model card page linked from every result |
| US-06 | Student | delete my data | I stay in control | Deletion completes and is confirmed; no residual per-student records |
| US-07 | Coordinator | see cohort-level drivers of placement | I can plan training | Aggregate views suppress groups below a minimum size (e.g., fewer than 10) |
| US-08 | Admin | see model version, metrics, drift, and fairness reports | I can maintain quality | Dashboard lists versions, gates passed, drift status |

Primary flow (student): consent → enter profile → view estimate with band → read factor breakdown → explore what-ifs → open model card → optional feedback.

# 7. Functional Requirements

Priority uses MoSCoW: Must, Should, Could.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Profile input form with field-level validation and helper text (units, ranges, examples). | M |
| FR-02 | Prediction endpoint returning calibrated probability, band, and category label. | M |
| FR-03 | Per-student factor breakdown (signed contributions, ordered by magnitude) with plain-language phrasing. | M |
| FR-04 | What-if simulator restricted to actionable features, with plausible bounds. | M |
| FR-05 | Uncertainty display: interval around probability and a qualitative label. | M |
| FR-06 | Global insights page: overall feature importance and partial-dependence style trends. | S |
| FR-07 | Model card and data sheet page, versioned and linked from results. | M |
| FR-08 | Every response and screen shows model version, training data date range, and last-evaluated date. | M |
| FR-09 | Explicit consent screen before any data is entered; consent logged. | M |
| FR-10 | Data deletion request ("delete my data") with confirmation. | M |
| FR-11 | Coordinator dashboard with aggregate-only insights and minimum group size suppression. | S |
| FR-12 | Admin view: model registry, metrics, drift, fairness reports. | S |
| FR-13 | Feedback capture ("Was this explanation clear?") tied to model version. | S |
| FR-14 | Downloadable explanation summary (PDF). | C |
| FR-15 | Multi-language UI. | C |
| FR-16 | Outcome follow-up: after the placement season, optionally record actual outcome for retraining. | S |

# 8. Data Requirements

## 8.1 Data sources

| Source | Content | Owner | Notes |
| --- | --- | --- | --- |
| Historical placement records | Marks, backlogs, projects, internships, outcome | Placement cell / academic office [TBD] | Must be anonymised before use |
| Training-programme scores | Aptitude, coding, communication mock results | Training / department [TBD] | Optional but high value |
| Student self-entry | Current profile for inference | Student | Validated at entry |

## 8.2 Target definition

- Target: placed = 1 if the student received at least one offer through campus drives in the defined cycle; 0 otherwise.

- Cohort filter: exclude students who were not seeking placement (higher studies, entrepreneurship, opted out). Including them contaminates the "not placed" class.

- Label window: fixed per batch [TBD], e.g., until the end of the final placement season.

- Leakage rule: never use features created after the outcome (salary, company name, offer date).

## 8.3 Schema summary

Full field-level definitions are in Appendix A. Groups: academics, coding and aptitude, projects and internships, activities, and context fields (e.g., branch).

## 8.4 Volume guidance

- Aim for at least a few hundred labelled rows; more is better [TBD].

- If below that, use the simplest model, report wide intervals, and state the sample size prominently on the model card.

- Multiple batches enable temporal validation.

## 8.5 Data quality rules

| Check | Rule |
| --- | --- |
| Range | Percentages 0–100; CGPA within the college scale; counts ≥ 0 |
| Missingness | Report per-feature; impute with median/mode inside the pipeline; add missing-indicator for key optional fields |
| Duplicates | Unique anonymous ID; remove duplicates |
| Consistency | Cross-field checks (e.g., internship months > 0 implies internship count ≥ 1) |
| Drift baseline | Store training distribution statistics for monitoring |

## 8.6 Splitting strategy

- Hold out a final test set before any preprocessing or tuning.

- Use repeated stratified k-fold cross-validation on the remainder for model selection.

- If two or more batches exist, also run a temporal check: train on earlier batches, test on the latest.

- Fit all scaling, encoding, and imputation inside the CV pipeline to avoid leakage.

## 8.7 Privacy and anonymisation

- Remove names, roll numbers, emails, and phone numbers before analysis; use random IDs.

- Store only fields needed for the model.

- Keep the raw-to-anonymised mapping separate, access-controlled, or destroy it per institutional policy [TBD].

- Follow the applicable data-protection law and institutional policy; obtain documented approval [TBD].

# 9. Machine Learning Requirements

## 9.1 Problem formulation

Binary classification producing a calibrated probability of placed = 1, plus an explanation for each prediction.

## 9.2 Features

Grouped as in Appendix A:

- Academics: 10th %, 12th/diploma %, CGPA, active backlogs, backlog history, year gap.

- Coding and aptitude: problems solved, coding rating (optional), aptitude score, communication score.

- Projects and experience: project count, project quality rubric (optional), internships (count and months), certifications.

- Activities: hackathons, club or event roles.

- Context: branch (retained only if it passes the fairness review).

Derived features (keep few and explainable): CGPA band, "has any internship" flag, "consistency" (e.g., spread between 10th, 12th, and CGPA) only if it can be explained in plain words.

## 9.3 Excluded features

| Excluded | Reason |
| --- | --- |
| Gender, caste, religion, category, nationality | Protected attributes; use only for fairness evaluation, never as inputs |
| Name, ID, contact details | Identifiers |
| School or college name, PIN code, parents' details | Likely proxies for socio-economic background |
| Post-outcome fields (salary, company, offer date) | Target leakage |

## 9.4 Model candidates

| Model | Role | Why |
| --- | --- | --- |
| Prior-rate baseline | Sanity floor | Any model must beat it |
| Logistic regression (regularised) | Primary candidate | Interpretable coefficients; exact additive explanations |
| Decision tree (shallow) | Sanity and communication | Human-readable rules |
| Gradient boosting with monotonic constraints | Challenger | Captures interactions; explained with SHAP |
| Explainable Boosting Machine (optional) | Challenger | Glass-box additive model |

Selection rule: choose the simplest model whose cross-validated performance is within a small tolerance (e.g., 0.02 ROC-AUC) of the best. Any accuracy gain from a complex model must be justified in the model card.

## 9.5 Training protocol

- Single scikit-learn-style pipeline object: imputation, scaling, encoding, model.

- Hyperparameter search only within cross-validation; record the search space.

- Fixed random seeds; log library versions.

- Monotonic constraints where domain logic is clear: higher CGPA, aptitude, coding, projects, and internships never lower the estimate; more active backlogs never raise it.

## 9.6 Evaluation

| Aspect | Metrics |
| --- | --- |
| Discrimination | ROC-AUC, PR-AUC |
| Classification at threshold | Precision, recall, F1, confusion matrix (especially recall on the at-risk class) |
| Calibration | Reliability curve, ECE, Brier score |
| Stability | Variation across CV folds and bootstrap resamples |
| Slice analysis | Metrics by branch, gender, and other approved groups (evaluation only) |
| Explanation quality | Consistency and stability of top factors across resamples |

## 9.7 Calibration and uncertainty

- Calibrate probabilities (Platt or isotonic, chosen by CV; prefer Platt on very small data).

- Compute an 80% interval via bootstrap resampling (e.g., 200 resamples) and show it with every estimate.

- Map to labels such as Lower / Moderate / Higher likelihood, with cut-offs fixed after calibration analysis [TBD].

## 9.8 Acceptance gates for release

A model version may be deployed only if all pass:

- Beats the prior-rate baseline on ROC-AUC and Brier score.

- Meets or explains any miss against targets in Section 3.3.

- Calibration check passed.

- Fairness audit completed and results documented (Section 10.4).

- Explanation consistency tests pass.

- Model card and data sheet updated for this version.

# 10. Transparency and Responsible AI Requirements

## 10.1 Principles

- Honest about limits. State what the model can and cannot see.

- Explain by default. No prediction is shown without its explanation.

- Advice, not verdict. Estimates are probabilities, never decisions.

- Least data. Collect only what the model needs.

- Student control. Consent, access, and deletion are built in.

## 10.2 Explanation requirements

| Type | Audience | Method | Requirement |
| --- | --- | --- | --- |
| Global importance | Student, coordinator | Standardised coefficients or permutation importance; SHAP summary for tree models | Shown on Insights page with plain-language captions |
| Local explanation | Student | Linear: coefficient × standardised value; tree: SHAP values | Top 3 positive and top 3 negative factors; contributions sum to the model output |
| Counterfactual (what-if) | Student | Re-score with modified actionable inputs | Bounded to plausible ranges; correlation-not-causation notice shown |
| Uncertainty | Student | Bootstrap interval and label | Displayed next to every probability |
| Data provenance | All | Data sheet | Source, date range, sample size, exclusions |

Plain-language rule: each factor has a template, e.g., "Your active backlogs lowered your estimate. In past batches, students with fewer backlogs were placed more often." Avoid causal wording such as "because of".

## 10.3 Actionable versus non-actionable factors

| Actionable in what-if | Not actionable (shown in breakdown, not adjustable) |
| --- | --- |
| Aptitude score, coding problems solved, projects, internships, certifications, communication score, hackathons, active backlogs | 10th %, 12th %, past CGPA, year gap, branch |

## 10.4 Fairness audit

- Groups for evaluation (e.g., gender, branch, category) are defined with institutional approval [TBD]; these fields are never model inputs.

- Report ROC-AUC, TPR, FPR, and calibration per group, with sample sizes.

- Flag any gap above the target (Section 3.3), investigate causes (proxy features, data imbalance), and document mitigations or accepted residual risk.

- Suppress or caveat groups with too few samples.

- Repeat with every retraining.

## 10.5 Documentation deliverables

- Model card (template in Appendix C): intended use, out-of-scope use, data, metrics, fairness results, limitations, contact.

- Data sheet: collection method, cleaning steps, exclusions, known biases, consent and approvals.

- Change log: what changed between model versions and why.

## 10.6 Required on-screen disclosures

Shown on every result:

This is an estimate based on patterns in past placement records at your institution. It cannot measure confidence, attitude, learning ability, or HR fit, which companies also evaluate. Use it to plan your preparation, not to predict a certain outcome.

## 10.7 Misuse prevention

- Students see only their own results.

- Coordinator views are aggregate-only with minimum group size.

- No export of per-student scores to third parties.

- Terms of use state the tool must not be used for selection decisions.

- Audit logs record admin access.

## 10.8 Consent and privacy

- Plain-language consent screen: what is collected, why, retention period, how to delete.

- Predictions are not stored by default; storage only if the student opts in (e.g., to track progress).

- Deletion request removes all per-student records within a defined period [TBD].

# 11. System Architecture and API

## 11.1 High-level architecture

Figure 1. High-level system architecture

## 11.2 Components

| Component | Responsibility | Suggested technology |
| --- | --- | --- |
| Data validation | Schema, range, and consistency checks | pandas, pandera or Great Expectations |
| Training pipeline | Reproducible training, tuning, calibration | Python, scikit-learn (optionally EBM or gradient boosting) |
| Explainability | Coefficient contributions, SHAP, what-if | shap, custom contribution code |
| Experiment tracking and registry | Versioned models, metrics, artefacts | MLflow or a documented folder and Git convention |
| Model service | Validate input, predict, explain, return JSON | FastAPI, joblib-serialised pipeline |
| Web UI | Input, results, what-if, insights, model card | Next.js/React or Angular [TBD]; may be a module of a larger placement platform |
| Monitoring | Latency, drift, error rates | Logging plus scheduled drift job |
| Storage | Anonymised training data, aggregates, opt-in records | Relational database with access control |

## 11.3 API specification (v1)

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /v1/predict | POST | Validate profile, return probability, interval, label, and top factors |
| /v1/what-if | POST | Re-score with modified actionable fields; return deltas |
| /v1/model-info | GET | Model version, training range, sample size, metrics summary, limitations |
| /v1/insights/global | GET | Global importance and trend data |
| /v1/insights/cohort | GET | Aggregate coordinator data (role-protected, minimum group size enforced) |
| /v1/consent | POST | Record consent version and timestamp |
| /v1/data | DELETE | Delete the requesting student's stored data |
| /v1/health | GET | Liveness and readiness |

Conventions

- Every response includes model_version, data_range, and generated_at.

- Validation errors return 422 with field-level messages; unexpected errors return a generic 500 with a correlation ID (no stack traces).

- Authentication: token-based; role claims for student, coordinator, admin.

- API versioned in the path; breaking changes require a new version.

Sample request and response: Appendix B.

# 12. User Experience Requirements

## 12.1 Screens

| Screen | Contents |
| --- | --- |
| Consent | What is collected and why, retention, deletion, link to model card, accept/decline |
| Profile input | Grouped fields with units and examples; optional fields clearly marked; inline validation |
| Result | Probability, 80% band, label, model version, disclosure text |
| Factor breakdown | Diverging bar chart of signed contributions; plain-language sentence per factor |
| What-if simulator | Sliders for actionable factors; live updated estimate and delta; correlation notice |
| Insights | Global importance and simple trend charts with captions |
| Model card | Rendered model card, data sheet link, change log |
| Coordinator dashboard | Aggregate charts, minimum group size notice |
| Admin | Model versions, metrics, drift, fairness reports |

## 12.2 Copy and tone guidelines

- Say "estimated likelihood", never "you will / won't be placed".

- Lead with what the student can improve, not with a low number.

- Avoid jargon; explain terms (e.g., "band", "calibrated") in tooltips.

- Do not use colour alone to convey meaning.

## 12.3 Accessibility and responsiveness

- Responsive layout for mobile and desktop.

- Keyboard-navigable controls, labelled inputs, sufficient contrast.

- Charts have text alternatives.

# 13. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | /v1/predict p95 ≤ 500 ms; what-if p95 ≤ 700 ms |
| Availability | Target 99% during placement season [TBD] |
| Security | HTTPS only; input validation; role-based access; secrets outside code; dependency scanning |
| Privacy | Data minimisation; no per-student prediction storage without opt-in; anonymised training data |
| Reproducibility | Same data, code, and seed reproduce the same model and metrics |
| Maintainability | Modular code, type hints, linting, documented setup |
| Observability | Structured logs with correlation IDs; no PII in logs |
| Portability | Containerised service; configuration via environment variables |
| Auditability | Versioned data snapshot, code commit, and parameters recorded per model |

# 14. MLOps and Monitoring

| Area | Requirement |
| --- | --- |
| Versioning | Data snapshot hash, code commit, and model artefact linked per release |
| Experiment tracking | Parameters, metrics, plots, and fairness reports logged per run |
| CI checks | Unit tests, data-validation tests, and metric/fairness gates run before a model can be registered |
| Deployment | Staged: development → staging → production; one-step rollback to the prior version |
| Drift monitoring | Input drift (e.g., Population Stability Index above 0.2 triggers review), prediction-distribution drift |
| Outcome tracking | After each placement season, compare predictions with actual outcomes (opt-in data) and update calibration checks |
| Retraining | At least once per placement cycle, or on drift trigger; rerun full audit before release |
| Incident handling | Documented steps: disable predictions, show maintenance notice, roll back, post-mortem |

# 15. Testing and Validation Plan

| Layer | Tests |
| --- | --- |
| Data | Schema, range, consistency, missingness, duplicate, and leakage checks |
| Feature | Transformation unit tests; pipeline reproducibility |
| Model | Metric gates; baseline comparison; calibration; stability across seeds and resamples |
| Behavioural | Monotonicity tests (e.g., raising CGPA or aptitude never lowers the estimate; more active backlogs never raises it); invariance tests (changing excluded attributes has no effect) |
| Explanation | Additivity test; top-factor stability; what-if delta matches direct re-prediction |
| Fairness | Per-group metrics against targets |
| API | Contract tests; validation and error handling; authorisation by role |
| Non-functional | Load test for latency; security scan |
| Usability | Task-based test with at least 10 students; comprehension and trust survey |
| Acceptance | Checklist against Section 3.3 and Section 9.8 |

# 16. Risks and Mitigations

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Too little data leads to unstable, overfit models | High | High | Simple models, repeated CV, wide intervals, state sample size |
| R2 | Historical bias reproduced in predictions | Medium | High | Exclude protected attributes, audit per group, document residual risk |
| R3 | Students over-trust or are discouraged by the number | Medium | High | Bands, careful copy, actionable framing, disclosures |
| R4 | Misuse for selecting or ranking students | Medium | High | Access controls, aggregate-only views, terms of use |
| R5 | Label ambiguity ("placed" defined inconsistently) | Medium | Medium | Written label definition; cohort filter; validate with placement office |
| R6 | Data leakage inflates metrics | Medium | High | Leakage rules, pipeline-internal preprocessing, holdout set |
| R7 | Distribution shift (hiring criteria change year to year) | High | Medium | Temporal validation, drift monitoring, annual retraining |
| R8 | Privacy or consent breach | Low | High | Anonymisation, minimal storage, deletion flow, approvals |
| R9 | Correlation mistaken for causation in what-if | Medium | Medium | Bounded what-ifs and explicit notice |
| R10 | Unmeasured factors (attitude, HR fit) ignored by users | Medium | Medium | Prominent limitation text; complementary guidance to practise interviews |

# 17. Milestones and Timeline (proposed, ~8 weeks)

| Phase | Weeks | Key activities | Exit criteria |
| --- | --- | --- | --- |
| 0. Discovery | 1 | Confirm data access, label definition, approvals, feature list | Signed-off data plan and label definition |
| 1. Data | 1–2 | Anonymise, clean, validate, exploratory analysis, data sheet draft | Clean dataset; data-quality report |
| 2. Modelling | 3–4 | Baselines, candidate models, calibration, selection | Model chosen; metrics vs targets documented; targets re-baselined |
| 3. Transparency | 4–5 | Explanations, what-if, intervals, fairness audit, model card | Explanation tests pass; audit report complete |
| 4. Service and UI | 5–7 | FastAPI service, web UI, consent and deletion, dashboards | End-to-end demo; API contract tests pass |
| 5. Validation and launch | 7–8 | Usability test, load and security checks, documentation, staged release | Acceptance checklist met; rollback verified |
| 6. Operate | Ongoing | Monitoring, outcome tracking, annual retraining | Drift and calibration reviews on schedule |

# 18. Deliverables

- Cleaned, anonymised dataset and data dictionary (stored securely).

- Reproducible training pipeline and notebooks.

- Registered model artefact with metrics, calibration, and fairness reports.

- Explanation module (global, local, what-if, intervals).

- Prediction and explanation API with documentation.

- Student web app; coordinator and admin dashboards.

- Model card, data sheet, and change log.

- Test suite and CI configuration.

- Monitoring and retraining runbook.

- Final project report and demo.

# 19. Open Questions

| # | Question | Owner |
| --- | --- | --- |
| 1 | What historical data exists (batches, rows, fields) and who approves its use? | [TBD] |
| 2 | How is "placed" defined (any offer, dream offers, on-campus only)? | [TBD] |
| 3 | Which branches and batches are in scope? | [TBD] |
| 4 | Are mock aptitude, coding, and communication scores available? | [TBD] |
| 5 | Is this a standalone product or a module inside an existing placement platform? | [TBD] |
| 6 | Who may see individual results (student only, or mentors too)? | [TBD] |
| 7 | Which groups are approved for the fairness audit? | [TBD] |
| 8 | Hosting environment and budget? | [TBD] |
| 9 | Retention period for opt-in stored records? | [TBD] |

# Appendix A — Feature Dictionary

| Field | Type / range | Description | Actionable in what-if | Notes |
| --- | --- | --- | --- | --- |
| tenth_pct | Number, 0–100 | 10th-grade percentage | No | Required |
| twelfth_or_diploma_pct | Number, 0–100 | 12th or diploma percentage | No | Required |
| entry_type | Category | Regular / lateral (diploma) entry | No | Keep only if it passes fairness review |
| cgpa | Number, college scale | Current cumulative GPA | Limited | Actionable only for remaining semesters |
| active_backlogs | Integer ≥ 0 | Currently uncleared backlogs | Yes | Monotonic (higher lowers estimate) |
| backlog_history | Integer ≥ 0 | Total backlogs ever, including cleared | No | Optional |
| year_gap | Integer ≥ 0 | Gap years in education | No | Handle with care; review for fairness |
| coding_problems_solved | Integer ≥ 0 | Problems solved on practice platforms | Yes | Monotonic (higher raises) |
| coding_rating | Number, optional | Platform rating | Yes | Optional; missing-indicator |
| aptitude_score_pct | Number, 0–100 | Mock aptitude test score | Yes | Monotonic (higher raises) |
| communication_score | Number, 0–5 | Rubric-based mock GD/HR score | Yes | Optional; missing-indicator |
| projects_count | Integer ≥ 0 | Projects completed | Yes | Monotonic (higher raises) |
| project_quality_score | Number, 0–5 | Mentor rubric score | Yes | Optional |
| internships_count | Integer ≥ 0 | Internships completed | Yes | Monotonic |
| internship_months | Number ≥ 0 | Total internship duration | Yes | Consistency check with count |
| certifications_count | Integer ≥ 0 | Relevant certifications | Yes | Cap at a sensible maximum |
| hackathons_count | Integer ≥ 0 | Hackathons or competitions | Yes | Optional |
| club_roles_count | Integer ≥ 0 | Leadership or organiser roles | Yes | Optional |
| branch | Category | Academic branch | No | Context only; fairness review |
| placed | Binary (target) | Placed in the defined cycle | n/a | Label; see Section 8.2 |

# Appendix B — Sample API Exchange

Request: POST /v1/predict

{

"tenth_pct": 84.0,

"twelfth_or_diploma_pct": 79.5,

"cgpa": 7.6,

"active_backlogs": 1,

"coding_problems_solved": 120,

"aptitude_score_pct": 62,

"projects_count": 2,

"internships_count": 0,

"certifications_count": 3,

"hackathons_count": 1

}

Response

{

"model_version": "2026.1.0",

"data_range": "Batches 2023–2025",

"generated_at": "2026-09-19T10:30:00Z",

"probability": 0.62,

"interval_80": [0.52, 0.71],

"label": "Moderate likelihood",

"top_positive": [

{"feature": "coding_problems_solved", "effect": 0.09,

"text": "Your coding practice raised your estimate."},

{"feature": "cgpa", "effect": 0.06,

"text": "Your CGPA raised your estimate."}

],

"top_negative": [

{"feature": "active_backlogs", "effect": -0.11,

"text": "Your active backlog lowered your estimate."},

{"feature": "internships_count", "effect": -0.05,

"text": "Having no internship lowered your estimate."}

],

"limitations": "Cannot measure confidence, attitude, learning ability, or HR fit."

}

Request: POST /v1/what-if (subset of actionable fields to change)

{

"base": { "...": "same fields as /v1/predict" },

"changes": { "active_backlogs": 0, "aptitude_score_pct": 72 }

}

Response (abridged)

{

"new_probability": 0.74,

"delta": 0.12,

"notice": "Based on patterns in past data; this is not a guarantee."

}

# Appendix C — Model Card Template

- Model details: name, version, date, type, authors, contact.

- Intended use: student self-guidance; intended users; supported branches and batches.

- Out-of-scope use: selection, ranking, or rejection of candidates; use outside the training population.

- Training data: source, batches, sample size, label definition, cohort filter, exclusions.

- Features: included and excluded, with reasons.

- Evaluation: metrics with confidence intervals; calibration plot; baseline comparison.

- Fairness: groups evaluated, per-group metrics, gaps, mitigations, residual risk.

- Explainability: methods used and how to read them.

- Limitations: small data, unmeasured factors, distribution shift, correlation not causation.

- Ethical considerations: consent, privacy, misuse safeguards.

- Maintenance: monitoring, retraining cadence, change log.

# Appendix D — Glossary

| Term | Meaning |
| --- | --- |
| Calibration | Agreement between predicted probabilities and observed frequencies |
| ECE | Expected Calibration Error; average gap between predicted and observed rates |
| Brier score | Mean squared error of predicted probabilities; lower is better |
| SHAP | Method attributing a prediction to each feature's contribution |
| Monotonic constraint | Rule forcing the model's output to move in one direction as a feature increases |
| PSI | Population Stability Index; measure of input distribution drift |
| Target leakage | Using information unavailable at prediction time, inflating performance |
| Counterfactual / what-if | Re-scoring a profile after changing selected inputs |

# Appendix E — Traceability from the Placement-Criteria Document

| Criterion companies check | Modelled? | Feature(s) or handling |
| --- | --- | --- |
| Academic performance | Yes | tenth_pct, twelfth_or_diploma_pct, cgpa, active_backlogs, backlog_history, year_gap |
| Technical knowledge | Partly | Proxied by coding and project features; no direct test score unless available |
| Programming and problem-solving | Yes | coding_problems_solved, coding_rating |
| Aptitude and reasoning | Yes | aptitude_score_pct |
| Communication skills | Partly | communication_score if mock-interview data exists |
| Resume quality | Not modelled | Out of scope for v1 |
| Project knowledge | Yes | projects_count, project_quality_score |
| Internship and practical experience | Yes | internships_count, internship_months |
| Confidence and attitude | No | Not measurable from records; stated as a limitation |
| Learning ability | No | Not measurable from records; stated as a limitation |
| Teamwork and leadership | Partly | hackathons_count, club_roles_count |
| HR suitability | No | Not measurable from records; stated as a limitation |